# 1. PROJECT PERFORMANCE, DELAYS & OPERATIONAL HEALTH

## Business Problem

Construction projects experience:

- budget overruns

- delayed deliveries

- poor operational efficiency

- project execution risks

These issues affect:

- construction

- logistics

- manufacturing

- supply chain operations

## Advanced SQL Questions

### 1.

Calculate total operational cost per project and compare it against project budget to identify projects exceeding budget thresholds.

### 2.

Generate a project operational health score using:

- budget utilization

- average delivery delay

- utilization efficiency

- supplier risk exposure

### 3.

Calculate month-over-month operational spending growth per project using window functions.

### 4.

Identify locations with the highest operational inefficiencies based on:

- delays

- fuel consumption

- equipment cost

- transportation cost

## Power BI Dashboard

### KPIs

- Total Projects

- Total Operational Cost

- Budget Utilization %

- Delay Rate %

- Average Delivery Delay

- High-Risk Projects

### Charts & Visuals

- Budget vs Actual Cost Chart

- Monthly Operational Trend Line

- Project Health Matrix

- Delay Heatmap by Location

- Project Status Donut Chart

- High-Risk Project Table

# 2. SUPPLIER PERFORMANCE, PROCUREMENT & SUPPLY CHAIN RISK

## Business Problem

Supplier inefficiencies cause:

- delayed deliveries

- procurement disruptions

- increased logistics cost

- operational downtime

Applicable to:

- procurement

- construction

- warehousing

- manufacturing

- logistics

## Advanced SQL Questions

### 5.

Rank suppliers by average delivery delay and identify suppliers contributing most to operational disruptions.

### 6.

Create a supplier risk classification using:

- supplier rating

- average delivery delay

- total operational spend

Classify suppliers into:

- Low Risk

- Medium Risk

- High Risk

### 7.

Identify material categories with:

- high delivery delays

- high operational spend

- high consumption volume

### 8.

Identify suppliers heavily relied upon for critical material categories.

## Power BI Dashboard

### KPIs

- Active Suppliers

- Average Supplier Rating

- Average Lead Time

- Delayed Delivery %

- Total Procurement Spend

### Charts & Visuals

- Supplier Risk Scatter Plot

- Supplier Delay Ranking

- Procurement Spend Treemap

- Lead Time Trend Analysis

- Supplier Performance Matrix

- Material Dependency Heatmap

# 3. WORKFORCE, LABOR COST & OPERATIONAL EFFICIENCY

## Business Problem

Operations suffer from:

- underutilized labor

- excessive contractor costs

- poor workforce allocation

- inefficient labor spending

Applicable to:

- construction

- operations

- warehousing

- manufacturing

- field operations

## Advanced SQL Questions

### 9.

Identify underutilized workers assigned to active projects based on transaction activity and utilization patterns.

### 10.

Compare contractor-based labor cost against full-time labor cost across projects.

### 11.

Find the top 3 operational cost-driving trades using ranking functions.

### 12.

Identify workers whose daily rates exceed the average for their:

- trade

- skill level

## Power BI Dashboard

### KPIs

- Total Workers

- Active Workers

- Labor Cost

- Utilization Efficiency %

- Contractor Cost Ratio

### Charts & Visuals

- Workforce Utilization Matrix

- Labor Cost Trend

- Trade Cost Ranking

- Contractor Performance Dashboard

- Skill Level Distribution

- Active vs Inactive Workers Chart

# 4. COST LEAKAGE, EQUIPMENT & RESOURCE OPTIMIZATION

## Business Problem

Operational profitability reduces because of:

- excessive fuel usage

- poor equipment utilization

- transportation inefficiencies

- abnormal operational spending

Applicable to:

- fleet operations

- logistics

- construction

- marine

- manufacturing

## Advanced SQL Questions

### 13.

Identify projects with abnormal fuel costs relative to equipment usage days.

### 14.

Detect operational transactions with unusually high:

- fuel costs

- equipment costs

- transportation costs

compared to project averages.

## Power BI Dashboard

### KPIs

- Total Fuel Cost

- Total Equipment Cost

- Transportation Cost

- Equipment Utilization %

- Operational Waste Cost

### Charts & Visuals

- Fuel Cost Trend

- Equipment Efficiency Scatter Plot

- Equipment Usage vs Fuel Cost Analysis

- High-Cost Transaction Table

- Cost Contribution Waterfall Chart

- Operational Waste Heatmap